KAIROS

Kairos · Arc Implementation Document

NOVTIA Ltd  ·  Agentic Economy on Arc  ·  April 20-26 2026

The governed moment every trade earns its execution.

| Document version | v3.0 — final · Circle platform end-to-end |
| --- | --- |
| Status | Ready for implementation |
| Author | Othniel · NOVTIA Ltd |
| Source repo | github.com/othnielObasi/actura-gacr-agent |
| Source branch | main (Actura — Ethereum Sepolia) |
| Target branch | arc-kairos |
| Source chain | Ethereum Sepolia (Chain ID 11155111) |
| Target chain | Arc Testnet (L1) · Circle infrastructure |
| Circle products used | Arc · USDC · Nanopayments · Circle Wallets · x402 (Circle facilitator) |
| Hackathon | Agentic Economy on Arc · LabLab.ai · Apr 20-26 2026 |
| Primary track | Agent-to-Agent Payment Loop |
| Additional tracks | Per-API Monetisation · Usage-Based Compute · Real-Time Micro-Commerce |
| Live baseline | 890+ cycles · Elite trust tier · Rank 4/48 · 50+ IPFS artifacts |

# 1. Overview

Kairos is Actura migrated to Arc with the Circle developer platform wired end-to-end. Every payment event in a single trading cycle goes through Circle infrastructure — Circle Wallets for agent identity, Circle Nanopayments for governance billing, and Circle's x402 facilitator for data API payments — all settling in USDC on Arc.

The Circle platform in Kairos:

- Arc — all transactions settle on Arc L1 (migrated from Ethereum Sepolia)

- USDC — native value and gas token on Arc

- Circle Nanopayments — bills each governance stage evaluation and compute event at $0.001 USDC per event

- Circle Wallets — agent wallet infrastructure replacing raw EOA private key

- x402 via Circle facilitator — payment gate on external data API calls per query

What stays exactly the same:

- All 24 test suites — zero changes

- Full governance pipeline — mandate, oracle, simulator, supervisory, risk engine

- SAGE / ACE adaptive learning — ace-engine.ts, adaptive-learning.ts

- 3-tier LLM reasoning — ai-reasoning.ts (Claude to Gemini to OpenAI)

- PRISM technical signal feed — prism-feed.ts

- Kraken CLI bridge — kraken-bridge.ts, kraken-cli.ts

- MCP server — 12 tools, 8 resources, 4 prompts

- Trust scorecard and capital ladder

- IPFS artifact emitter with TEE attestation

- Dashboard UI — index.html, trades.html, judge.html

- Circuit breaker, operator controls, Kairos agent identity via Circle Wallets

What changes:

- Chain target — Ethereum Sepolia to Arc testnet

- Wallet — raw EOA to Circle Wallets

- Payment layer — 13 new Nanopayment/x402 billing events per cycle

- 3 new service files — nanopayments.ts, billing-store.ts, circle-wallet.ts

- 13 billing hooks added to existing files

- 1 new API endpoint — /api/billing

- 1 new dashboard view — /kairos (judge view)

- AGENT_NAME and product references — Kairos

# 2. Circle Platform — How Each Product Is Used

Every payment in Kairos uses a specific Circle product. This section maps each product to its exact role in the system.

### Circle Nanopayments

Used for: governance stage evaluations and compute billing (Tracks 1 and 3). Each governance pipeline stage and each LLM/SAGE compute event fires a $0.001 USDC Nanopayment via the Circle Nanopayments API. The payment is off-chain confirmed instantly (EIP-3009 signed authorization) and settled periodically on Arc in the background. This gives real-time confirmation without waiting for Arc block finality on every individual event.

Why Nanopayments and not direct USDC transfer: a direct Arc transfer per event would require one on-chain transaction per governance stage — gas overhead would make $0.001 payments uneconomical even on Arc. Nanopayments batch the settlements while providing instant per-event confirmation. This is precisely the problem Nanopayments was designed to solve.

### Circle Wallets

Used for: agent identity and spending. Replaces the raw private key EOA used in the source codebase. Circle Wallets provides programmatic wallet creation, USDC balance management, and transaction signing on Arc. The agent wallet holds the USDC balance that funds all Nanopayments and x402 payments. Circle Wallets is also compatible with EIP-1271 — the existing EIP-1271 signature verification code in src/chain/eip1271.ts requires no changes.

### x402 via Circle facilitator

Used for: data API payments (Track 2). When Kairos pulls market data from CoinGecko, Kraken, Fear and Greed Index, Alpha Vantage, or PRISM, each call is wrapped with an x402 payment header via the Circle x402 facilitator. The Circle facilitator handles payment verification and settlement — Kairos does not need to maintain its own blockchain infrastructure for x402. If a data provider does not yet support x402 (most currently do not), Kairos falls back to standard API key access and logs a pending billing event. The infrastructure is in place on Kairos's side — it is ready to pay any provider that returns a 402.

### Arc

Used for: all settlement. Circle Nanopayment batches settle periodically on Arc. x402 payments settle on Arc via the Circle facilitator. Trade settlement (Track 4) moves from Ethereum Sepolia DEX routing to Arc-native USDC. Arc's gas-free sub-cent settlement is the prerequisite that makes the entire economic model viable — on Ethereum Sepolia, each governance stage evaluation would cost $2-20 in ETH gas against a $0.001 action value.

### USDC

Used for: all value. USDC is the native gas token on Arc. All Nanopayments are denominated in USDC. All x402 payments are in USDC. All trade settlements are in USDC. The agent's Circle Wallet holds a USDC balance. The capital trust ladder is applied to a USDC-denominated capital base. USDC is not just the payment currency — it is the unit of account for the entire Kairos economic model.

# 3. Complete Payment Map

Every payment event in a single Kairos trading cycle, mapped to the exact file, Circle product, timing, and amount. One full cycle generates 13 payment events — 5 data pulls, 5 governance stages, 2 compute events, and 1 trade settlement.

| # | Event | Track | Circle product | File | When | Amount | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | CoinGecko price feed → AIsa /financial/prices/snapshot | 02 API | x402 + Circle Gateway | data/live-price-feed.ts | Cycle start | $0.024 | NEW |
| 2 | Kraken market data → AIsa /financial/prices/snapshot | 02 API | x402 + Circle Gateway | data/kraken-feed.ts | Cycle start | $0.024 | NEW |
| 3 | Fear & Greed → AIsa /twitter/tweet/advanced_search | 02 API | x402 + Circle Gateway | data/sentiment-feed.ts | Cycle start | $0.0022 | NEW |
| 4 | Alpha Vantage → AIsa /financial/news | 02 API | x402 + Circle Gateway | data/sentiment-feed.ts | Cycle start | $0.048 | NEW |
| 5 | PRISM → AIsa /perplexity/sonar | 02 API | x402 + Circle Gateway | data/prism-feed.ts | Cycle start | $0.012 | NEW |
| 6 | Mandate enforcement | 01 Gov | Circle Nanopayments | chain/agent-mandate.ts | Pre-execution | $0.001 | NEW |
| 7 | Oracle integrity | 01 Gov | Circle Nanopayments | security/oracle-integrity.ts | Pre-exec | $0.001 | NEW |
| 8 | Execution sim | 01 Gov | Circle Nanopayments | chain/execution-simulator.ts | Pre-exec | $0.001 | NEW |
| 9 | Supervisory | 01 Gov | Circle Nanopayments | agent/supervisory-meta-agent.ts | Pre-exec | $0.001 | NEW |
| 10 | Risk Router | 01 Gov | Circle Nanopayments | chain/risk-router.ts | Pre-exec | $0.001 | NEW |
| 11 | LLM reasoning | 03 Compute | Circle Nanopayments | strategy/ai-reasoning.ts | Artifact gen | $0.001 | NEW |
| 12 | SAGE reflection | 03 Compute | Circle Nanopayments | strategy/ace-engine.ts | Post-exec | $0.001 | NEW |
| 13 | Trade settlement | 04 Commerce | Circle Wallets + Arc | chain/executor.ts | Execution | Variable | EXISTING |

Per cycle: 5 x402 data payments via AIsa ($0.110 USDC avg) + 5 governance Nanopayments ($0.005) + 2 compute Nanopayments ($0.002) + 1 trade settlement. 10 cycles = 130+ Arc transactions. Clears the 50+ judging requirement in under 5 cycles.

# 4. New Files to Create

## 4.1  src/services/circle-wallet.ts

Replaces the raw EOA signer in src/chain/sdk.ts. Circle Wallets uses EIP-1271 — compatible with the existing src/chain/eip1271.ts code. No changes needed to EIP-1271 logic.

import { CircleWalletClient } from '@circle-fin/developer-controlled-wallets';

import { ethers } from 'ethers';

export const circleClient = new CircleWalletClient({

apiKey:       process.env.CIRCLE_API_KEY!,

entitySecret: process.env.CIRCLE_ENTITY_SECRET!,

});

// Run ONCE to create the agent wallet — store address in .env

export async function createAgentWallet() {

const { data } = await circleClient.createWallets({

blockchains: ['ARC-TESTNET'], count: 1,

walletSetId: process.env.CIRCLE_WALLET_SET_ID!,

});

console.log('AGENT_WALLET_ADDRESS=' + data.wallets[0].address);

return data.wallets[0];

}

## 4.2  src/services/nanopayments.ts

The billEvent() function. Never throws — a billing failure returns a pending receipt so governance is never blocked.

import { NanopaymentsClient } from '@circle-fin/nanopayments';

const client = new NanopaymentsClient({ apiKey: process.env.CIRCLE_API_KEY! });

export const NANO_AMOUNT = parseFloat(process.env.NANOPAYMENT_AMOUNT_USDC || '0.001');

export interface NanopaymentReceipt {

eventName: string; source?: string; model?: string; type?: string;

txHash: string; amount: number; confirmedAt: number;

}

export async function billEvent(

eventName: string,

meta: { source?: string; model?: string; type?: string } = {}

): Promise<NanopaymentReceipt> {

try {

const payment = await client.createPayment({

from:     process.env.AGENT_WALLET_ADDRESS!,

to:       process.env.GOVERNANCE_BILLING_ADDRESS!,

amount:   NANO_AMOUNT.toString(), currency: 'USDC',

metadata: { eventName, product: 'Kairos', ...meta },

});

return { eventName, ...meta, txHash: payment.txHash,

amount: NANO_AMOUNT, confirmedAt: Date.now() };

} catch (err) {

// NEVER block governance on billing failure

console.warn('[Kairos] billEvent failed:', eventName, err);

return { eventName, ...meta, txHash: 'pending_' + Date.now(),

amount: NANO_AMOUNT, confirmedAt: Date.now() };

}

}

## 4.3  src/services/billing-store.ts

Singleton store with three buckets — Track 1 (governance), Track 2 (API), Track 3 (compute). Serialises for the /api/billing endpoint which feeds the Kairos dashboard.

import { NanopaymentReceipt } from './nanopayments';

const STAGE_NAMES = ['Mandate','Oracle','Simulator',

'Supervisory','Risk Router','LLM Reasoning','SAGE'];

class BillingStore {

t1Events: NanopaymentReceipt[] = [];

stageCounts = new Array(7).fill(0);

stageSpend  = new Array(7).fill(0);

t1Spend = 0;

t2Events: NanopaymentReceipt[] = [];

apiBreakdown: Record<string,{calls:number;spend:number}> = {};

t2Spend = 0;

t3Events: NanopaymentReceipt[] = [];

t3Spend = 0;

totalTxns = 0; totalSpend = 0;

addGovernanceEvent(r: NanopaymentReceipt, stageIndex: number) {

r.source = STAGE_NAMES[stageIndex];

this.t1Events.unshift(r); if (this.t1Events.length > 100) this.t1Events.pop();

this.stageCounts[stageIndex]++; this.stageSpend[stageIndex] += r.amount;

this.t1Spend += r.amount; this.totalSpend += r.amount; this.totalTxns++;

}

addApiEvent(r: NanopaymentReceipt, sourceKey: string) {

r.source = sourceKey;

this.t2Events.unshift(r); if (this.t2Events.length > 100) this.t2Events.pop();

if (!this.apiBreakdown[sourceKey])

this.apiBreakdown[sourceKey] = { calls:0, spend:0 };

this.apiBreakdown[sourceKey].calls++;

this.apiBreakdown[sourceKey].spend += r.amount;

this.t2Spend += r.amount; this.totalSpend += r.amount; this.totalTxns++;

}

addComputeEvent(r: NanopaymentReceipt) {

this.t3Events.unshift(r); if (this.t3Events.length > 100) this.t3Events.pop();

this.t3Spend += r.amount; this.totalSpend += r.amount; this.totalTxns++;

}

toJSON() {

return {

t1Events: this.t1Events.slice(0,20), stageCounts: this.stageCounts,

stageSpend: this.stageSpend, t1Spend: this.t1Spend,

t2Events: this.t2Events.slice(0,20), apiBreakdown: this.apiBreakdown,

t2Spend: this.t2Spend,

t3Events: this.t3Events.slice(0,20), t3Spend: this.t3Spend,

totalTxns: this.totalTxns, totalSpend: this.totalSpend,

chain: 'Arc Testnet', product: 'Kairos',

};

}

}

export const billingStore = new BillingStore();

# 5. Files to Edit — Exact Hook Locations

Add these imports at the top of each file listed, then add the billing hook at the exact location shown. Every hook is wrapped in try/catch — billing must never block governance.

Add to top of every edited file:

import { billEvent }    from '../services/nanopayments';

import { billingStore } from '../services/billing-store';

Add to top of data feed files only:

import { createPayingFetch } from '../services/x402-client.mjs';

const { fetch: payingFetch } = createPayingFetch(process.env.OWS_MNEMONIC!);

## 5.1  src/chain/sdk.ts — swap wallet signer

// FIND (existing):

const wallet = new ethers.Wallet(process.env.PRIVATE_KEY!, provider);

// REPLACE WITH:

import { getCircleSigner } from '../services/circle-wallet';

const wallet = await getCircleSigner(provider);

## 5.2  src/data/live-price-feed.ts — replace CoinGecko with AIsa

AIsa endpoint: /financial/prices/snapshot — $0.024 per call

// REPLACE the CoinGecko fetch URL:

//   BEFORE: fetch('https://api.coingecko.com/api/v3/simple/price?...')

//   AFTER:

const res = await payingFetch(

'https://api.aisa.one/apis/v2/financial/prices/snapshot?ticker=ETH',

{ method: 'GET', headers: { 'Content-Type': 'application/json' } }

);

// x402 payment fires automatically inside payingFetch — $0.024

// Record billing event AFTER successful response:

try {

billingStore.addApiEvent(

await billEvent('data-coingecko', { source:'aisa-financial-prices', type:'data' }),

'coingecko'

);

} catch(e) { logger.warn('[Kairos] billing skip:', e); }

## 5.3  src/data/kraken-feed.ts — replace Kraken data with AIsa

AIsa endpoint: /financial/prices/snapshot — $0.024 per call. Note: kraken-bridge.ts (trade EXECUTION) is unchanged.

// REPLACE Kraken market data fetch URL:

const res = await payingFetch(

'https://api.aisa.one/apis/v2/financial/prices/snapshot?ticker=ETH',

{ method: 'GET', headers: { 'Content-Type': 'application/json' } }

);

try {

billingStore.addApiEvent(

await billEvent('data-kraken', { source:'aisa-financial-prices', type:'data' }),

'kraken'

);

} catch(e) { logger.warn('[Kairos] billing skip:', e); }

## 5.4  src/data/sentiment-feed.ts — replace Fear & Greed + Alpha Vantage with AIsa

Twitter sentiment: /twitter/tweet/advanced_search — $0.0022. News: /financial/news — $0.048

// REPLACE Fear & Greed fetch (→ Twitter crypto sentiment):

const fgRes = await payingFetch(

'https://api.aisa.one/apis/v2/twitter/tweet/advanced_search?query=bitcoin+crypto&count=10',

{ method: 'GET', headers: { 'Content-Type': 'application/json' } }

);

try {

billingStore.addApiEvent(

await billEvent('data-feargreed', { source:'aisa-twitter-sentiment', type:'data' }),

'feargreed'

);

} catch(e) { logger.warn('[Kairos] billing skip:', e); }

// REPLACE Alpha Vantage fetch (→ AIsa financial news):

const avRes = await payingFetch(

'https://api.aisa.one/apis/v2/financial/news?ticker=BTC',

{ method: 'GET', headers: { 'Content-Type': 'application/json' } }

);

try {

billingStore.addApiEvent(

await billEvent('data-alphavantage', { source:'aisa-financial-news', type:'data' }),

'alphavantage'

);

} catch(e) { logger.warn('[Kairos] billing skip:', e); }

## 5.5  src/data/prism-feed.ts — replace PRISM with AIsa Perplexity Sonar

AIsa endpoint: /perplexity/sonar — $0.012 per call

// REPLACE PRISM API call:

const res = await payingFetch(

'https://api.aisa.one/apis/v2/perplexity/sonar',

{

method: 'POST',

headers: { 'Content-Type': 'application/json' },

body: JSON.stringify({

model: 'sonar',

messages: [{

role: 'user',

content: 'Technical analysis ETH/USD: trend, RSI, momentum, key levels. Concise.'

}]

})

}

);

try {

billingStore.addApiEvent(

await billEvent('data-prism', { source:'aisa-perplexity-sonar', type:'data' }),

'prism'

);

} catch(e) { logger.warn('[Kairos] billing skip:', e); }

## 5.6  src/chain/agent-mandate.ts — mandate Nanopayment

// Add at END of checkMandate() — after result is determined, before return:

try {

billingStore.addGovernanceEvent(

await billEvent('governance-mandate', { type:'governance' }), 0

);

} catch (e) { logger.warn('[Kairos] billing skip:', e); }

return result;

## 5.7  src/security/oracle-integrity.ts — oracle Nanopayment

// Add at END of checkOracleIntegrity() — before return:

try {

billingStore.addGovernanceEvent(

await billEvent('governance-oracle', { type:'governance' }), 1

);

} catch (e) { logger.warn('[Kairos] billing skip:', e); }

return result;

## 5.8  src/chain/execution-simulator.ts — simulator Nanopayment

// Add at END of simulate() — before return:

try {

billingStore.addGovernanceEvent(

await billEvent('governance-simulation', { type:'governance' }), 2

);

} catch (e) { logger.warn('[Kairos] billing skip:', e); }

return result;

## 5.9  src/agent/supervisory-meta-agent.ts — supervisory Nanopayment

// Add at END of evaluate() — before return:

try {

billingStore.addGovernanceEvent(

await billEvent('governance-supervisory', { type:'governance' }), 3

);

} catch (e) { logger.warn('[Kairos] billing skip:', e); }

return decision;

## 5.10  src/chain/risk-router.ts — risk router Nanopayment

// Add after submitTradeIntent() confirms — before return:

try {

billingStore.addGovernanceEvent(

await billEvent('governance-risk-router', { type:'governance' }), 4

);

} catch (e) { logger.warn('[Kairos] billing skip:', e); }

return result;

## 5.11  src/strategy/ai-reasoning.ts — LLM compute Nanopayment

// Add after each successful LLM call — use actual model name:

// After Claude call:

try {

billingStore.addComputeEvent(

await billEvent('compute-llm', { model:'Claude (Primary)', type:'inference' })

);

} catch (e) { logger.warn('[Kairos] billing skip:', e); }

// After Gemini fallback:

try {

billingStore.addComputeEvent(

await billEvent('compute-llm', { model:'Gemini 2.5 Pro', type:'inference' })

);

} catch (e) { logger.warn('[Kairos] billing skip:', e); }

// After OpenAI fallback:

try {

billingStore.addComputeEvent(

await billEvent('compute-llm', { model:'OpenAI (Fallback)', type:'inference' })

);

} catch (e) { logger.warn('[Kairos] billing skip:', e); }

## 5.12  src/strategy/ace-engine.ts — SAGE reflection Nanopayment

// Add at END of reflect() — after reflection cycle completes:

try {

billingStore.addComputeEvent(

await billEvent('compute-sage', {

model:'SAGE (Gemini 2.5 Pro)', type:'reflection'

})

);

} catch (e) { logger.warn('[Kairos] billing skip:', e); }

## 5.13  src/trust/artifact-emitter.ts — embed Arc tx hashes in IPFS artifacts

// Add to the artifact payload inside buildArtifact() before IPFS upload:

import { billingStore } from '../services/billing-store';

// Add this field to the artifact object:

kairosArcBilling: {

totalUsdc:    billingStore.totalSpend,

totalEvents:  billingStore.totalTxns,

arcTxHashes:  billingStore.t1Events

.concat(billingStore.t2Events)

.concat(billingStore.t3Events)

.map(e => e.txHash),

circleProducts: ['Arc','USDC','Nanopayments','CircleWallets','x402'],

chain:        'Arc Testnet',

},

## 5.14  src/dashboard/server.ts — add two routes

// Add to imports:

import { billingStore } from '../services/billing-store';

import path from 'path';

// Add alongside existing /api/* routes:

app.get('/api/billing', (req, res) => {

res.json(billingStore.toJSON());

});

// Kairos judge view

app.get('/kairos', (req, res) => {

res.sendFile(path.join(__dirname, 'public', 'kairos.html'));

});

# 6. Environment Variables

Copy .env to .env.arc and update only these values. Everything else stays identical to the Actura codebase.

### Wallet A — Circle Wallets (governance + trade settlement)

# ── IDENTITY ────────────────────────────────────────

AGENT_NAME=Kairos

AGENT_ID=kairos-1

# ── ARC CHAIN (confirmed values) ────────────────────

CHAIN_ID=5042002

RPC_URL=https://rpc.testnet.arc.network

ARC_EXPLORER=https://testnet.arcscan.app

ARC_USDC_TOKEN=0x3600000000000000000000000000000000000000

CIRCLE_GATEWAY=0x0077777d7eba4688bdef3e311b846f25870a19b9

# ── CIRCLE PLATFORM ─────────────────────────────────

CIRCLE_API_KEY=<from Circle Developer Console>

CIRCLE_ENTITY_SECRET=<from Circle Developer Console>

CIRCLE_WALLET_SET_ID=<created on first run>

AGENT_WALLET_ADDRESS=<from createAgentWallet() output>

AGENT_WALLET_ID=<from createAgentWallet() output>

GOVERNANCE_BILLING_ADDRESS=<NOVTIA billing wallet on Arc>

NANOPAYMENT_AMOUNT_USDC=0.001

# ── CONTRACTS ───────────────────────────────────────

RISK_ROUTER_ADDRESS=<deploy ActuraRiskPolicy.sol on Arc>

### Wallet B — BIP-39 mnemonic wallet (x402 data payments)

# ── x402 DATA PAYMENT WALLET ────────────────────────

# Separate from Circle Wallets — used by x402_client.mjs

# Generate fresh mnemonic, fund from faucet.circle.com

# Then run: node src/services/setup-gateway.mjs

OWS_MNEMONIC=<fresh 12-word BIP-39 mnemonic>

OWS_RPC_URL=https://rpc.testnet.arc.network

OWS_CHAIN_ID=5042002

# ── AIsa API endpoints (x402-paid, no API key needed)

AISA_BASE_URL=https://api.aisa.one/apis/v2

# ── EVERYTHING ELSE UNCHANGED ───────────────────────

# PINATA_JWT, TRADING_PAIR, MAX_POSITION_PCT,

# MAX_DAILY_LOSS_PCT, MODE, etc.

Why two wallets: Circle Wallets handles MPC-based programmatic signing for governance Nanopayments. The x402 client needs a BIP-39 mnemonic to derive the EIP-712 signing key for TransferWithAuthorization. These are architecturally incompatible — Circle Wallets cannot be used as the x402 mnemonic signer.

# 7. Setup — Wallets, Contracts, Gateway

Three one-time setup steps before the first cycle runs. Do them in this order.

## 7.1  Deploy ActuraRiskPolicy.sol on Arc

Do this first — highest risk step.

// Add Arc testnet to hardhat.config.ts:

arc_testnet: {

url:     'https://rpc.testnet.arc.network',

chainId: 5042002,

accounts: [process.env.PRIVATE_KEY],

}

// Deploy:

npx hardhat run scripts/deploy-risk-policy.ts --network arc_testnet

// → Copy output address to .env.arc as RISK_ROUTER_ADDRESS

## 7.2  Create Kairos agent wallet via Circle Wallets (Wallet A)

Creates the Circle Wallets agent wallet on Arc testnet. Used for governance Nanopayments and trade settlement.

// Requires CIRCLE_API_KEY + CIRCLE_ENTITY_SECRET + CIRCLE_WALLET_SET_ID

npx tsx -e "

import { createAgentWallet } from './src/services/circle-wallet';

createAgentWallet().then(w => {

console.log('AGENT_WALLET_ADDRESS=' + w.address);

console.log('AGENT_WALLET_ID='      + w.id);

});

"

// Copy both values to .env.arc

// Fund from https://faucet.circle.com — select Arc Testnet

## 7.3  Fund x402 wallet and deposit into Circle Gateway (Wallet B)

The x402 data payment wallet uses a BIP-39 mnemonic and Circle Gateway for batched settlement. Run once before the first data pull fires.

// Step 1: Generate a fresh mnemonic and save to .env.arc

node --input-type=module -e "

import { generateMnemonic, english } from 'viem/accounts';

console.log('OWS_MNEMONIC=' + generateMnemonic(english));

"

// → Add OWS_MNEMONIC=<output> to .env.arc

// Step 2: Get wallet address

node -e "

const { mnemonicToAccount } = require('viem/accounts');

console.log(mnemonicToAccount(process.env.OWS_MNEMONIC).address);

"

// Step 3: Fund from https://faucet.circle.com

//   → Select Arc Testnet → Enter address → Get 20 USDC

// Step 4: Approve Gateway + deposit (run ONCE)

node src/services/setup-gateway.mjs

// → Approves Gateway contract to spend USDC

// → Deposits 5 USDC into Circle Gateway

// → x402 data payments are now ready

Important: Use 6 decimals (ERC-20) for USDC amounts in contracts. Use 18 decimals for native gas. Never mix these — the Arc USDC token uses both depending on context.

# 8. New Dependencies

Install all of these before starting the build:

# Circle platform

npm install @circle-fin/developer-controlled-wallets

npm install @circle-fin/nanopayments

# x402 client (used by x402_client.mjs)

npm install @x402/fetch @x402/evm

# viem (wallet + signing for x402)

npm install viem

Note: x402_client.mjs is copied directly from the AIsa Arc-x402 repo (src/services/x402-client.mjs). It uses @x402/fetch and @x402/evm with a custom GatewayEvmScheme — do not replace it with the standard x402 npm package implementation, which will fail with invalid_signature on AIsa endpoints.

# 9. Change Register

| File | Before | After | Type |
| --- | --- | --- | --- |
| .env | Ethereum Sepolia config | Arc + Circle platform + AIsa + OWS vars | CONFIG |
| src/chain/sdk.ts | EOA wallet (PRIVATE_KEY) | Circle Wallets signer | CONFIG |
| src/services/circle-wallet.ts | does not exist | Circle Wallets — Wallet A (governance) | NEW |
| src/services/nanopayments.ts | does not exist | billEvent() — governance/compute billing | NEW |
| src/services/billing-store.ts | does not exist | 3-bucket session billing tracker | NEW |
| src/services/x402-client.mjs | does not exist | AIsa x402 client — Wallet B (data payments) | NEW |
| src/services/setup-gateway.mjs | does not exist | One-time Circle Gateway deposit script | NEW |
| src/data/live-price-feed.ts | CoinGecko URL | AIsa /financial/prices/snapshot + payingFetch | EDIT |
| src/data/kraken-feed.ts | Kraken market data URL | AIsa /financial/prices/snapshot + payingFetch | EDIT |
| src/data/sentiment-feed.ts | Fear&Greed + AlphaVantage URLs | AIsa /twitter/advanced_search + /financial/news | EDIT |
| src/data/prism-feed.ts | PRISM API URL | AIsa /perplexity/sonar + payingFetch | EDIT |
| src/chain/agent-mandate.ts | returns result | Nanopayment then return | EDIT |
| src/security/oracle-integrity.ts | returns result | Nanopayment then return | EDIT |
| src/chain/execution-simulator.ts | returns result | Nanopayment then return | EDIT |
| src/agent/supervisory-meta-agent.ts | returns decision | Nanopayment then return | EDIT |
| src/chain/risk-router.ts | returns result | Nanopayment then return | EDIT |
| src/strategy/ai-reasoning.ts | returns reasoning | Nanopayment per LLM call | EDIT |
| src/strategy/ace-engine.ts | returns reflection | Nanopayment at end | EDIT |
| src/trust/artifact-emitter.ts | builds artifact | + kairosArcBilling field | EDIT |
| src/dashboard/server.ts | existing routes | + /api/billing + /kairos | EDIT |
| src/dashboard/public/kairos.html | does not exist | Kairos judge view | NEW |
| contracts/ActuraRiskPolicy.sol | unchanged logic | redeploy on Arc testnet | CONFIG |
| All 24 test suites | unchanged | unchanged | UNCHANGED |
| src/agent/index.ts | unchanged | unchanged | UNCHANGED |
| src/strategy/* (all) | unchanged | unchanged | UNCHANGED |
| src/mcp/* (all) | unchanged | unchanged | UNCHANGED |
| src/dashboard/public/index.html | unchanged | unchanged | UNCHANGED |

# 10. Build Timeline

| P0 Now - Mar 29 | - Finalise Actura on Ethereum Sepolia - Submit Actura to Surge hackathon - Clone repo: git clone ... meridian && git checkout -b arc-kairos - Create Circle Developer Account at developer.circle.com - Use the same email as LabLab.ai hackathon registration |
| --- | --- |
| P1 Mar 30 - Apr 12 | - Surge hackathon runs — Actura competes on Ethereum Sepolia — no Arc changes yet - Read Arc docs: docs.arc.network - Read Circle Nanopayments docs in full - Create Circle Wallet Set and generate first agent wallet on Arc testnet - Fund agent wallet from Arc testnet USDC faucet - Spike: create nanopayments.ts — call billEvent() once manually — confirm Arc tx hash returns |
| P2 Apr 13 - Apr 19 | - Day 1 — HIGHEST RISK: deploy ActuraRiskPolicy.sol on Arc testnet first - Day 1 — Run createAgentWallet() — store AGENT_WALLET_ADDRESS in .env.arc - Day 2 — .env.arc: swap RPC_URL, CHAIN_ID, add all Circle vars - Day 2 — sdk.ts: swap EOA wallet for Circle Wallets signer - Day 3 — Create billing-store.ts and circle-wallet.ts - Day 3 — Wire billEvent() into all 5 data feed files (x402 hooks) - Day 4 — Wire billEvent() into all 5 governance stage files (Nanopayment hooks) - Day 4 — Wire billEvent() into ai-reasoning.ts and ace-engine.ts - Day 5 — Add kairosArcBilling field to artifact-emitter.ts - Day 5 — Add /api/billing and /kairos routes to server.ts - Day 5 — Drop kairos.html into src/dashboard/public/ - Day 6 — Run full cycle: confirm 13 payment events + Arc txns on Arc explorer - Day 6 — Run all 24 test suites: confirm all pass on Arc testnet - Day 7 — Fix any issues — buffer day |
| P3 Apr 20 - Apr 24 | - Run 10 full cycles — verify 130+ Arc txns on Arc block explorer - Open /kairos in browser — confirm all 4 tracks show live data - Record demo video: Circle Developer Console + Arc explorer + /kairos dashboard - Confirm IPFS artifacts include kairosArcBilling field with real Arc tx hashes - Complete Circle Product Feedback field — $500 USDC bonus eligible - Finalise slide deck — lead with 890+ cycle track record, then Arc additions - Prepare margin explanation: why this fails on Ethereum Sepolia gas costs |
| P4 Apr 25 - Apr 26 | - Submit online by Apr 25 deadline - If approved for on-site SF: live pitch Apr 26 |

# 11. Acceptance Criteria

| Criterion | Required | Status |
| --- | --- | --- |
| All 24 existing test suites pass on Arc testnet | Mandatory | Pending |
| Circle Wallets signer works — agent signs transactions on Arc | Mandatory | Pending |
| ActuraRiskPolicy.sol deployed and verified on Arc testnet | Mandatory | Pending |
| Kairos Circle Wallet created and funded on Arc testnet | Mandatory | Pending |
| billEvent() returns receipt with real Arc tx hash | Mandatory | Pending |
| 5 x402 data pull events fire per cycle — appear in /api/billing | Mandatory | Pending |
| 5 governance Nanopayments fire per cycle — appear in /api/billing | Mandatory | Pending |
| LLM and SAGE Nanopayments fire — appear in /api/billing | Mandatory | Pending |
| 10 cycles generate 120+ confirmed txns on Arc block explorer | Mandatory | Pending |
| IPFS artifacts include kairosArcBilling field with real tx hashes | Mandatory | Pending |
| Circle Developer Console shows Kairos transaction history | Mandatory | Pending |
| /kairos dashboard loads and shows live data from /api/billing | Mandatory | Pending |
| Demo video: Circle Console + Arc explorer + /kairos dashboard proof | Mandatory | Pending |
| SAGE reflection still tunes weights correctly on Arc | Mandatory | Pending |
| Kraken bridge still executes paper trades on Arc | Mandatory | Pending |
| MCP server tools return correct state for Arc deployment | Mandatory | Pending |
| Circle Product Feedback field completed in full | Pre-submit | Pending |

# 12. Notes

### Branch discipline

Never merge arc-kairos into main until both hackathons are judged. Actura on main is a live system at rank 4/48.

### billEvent() is non-blocking — always try/catch

Every billEvent() call must be wrapped in try/catch. A Circle Nanopayments API failure must never block a governance decision. Governance logic is always unaffected by billing outcomes.

### x402 fallback behaviour

If a data provider does not yet return HTTP 402 (most currently do not), Kairos falls back to standard API key access and logs a pending billing event. The Circle x402 facilitator integration is in place — Kairos is ready to pay any provider that adopts x402. This is the demand side of the x402 ecosystem.

### Arc transaction count

12 Nanopayment/x402 events per cycle x 10 cycles = 120 Arc transactions. The hackathon requires 50+. You clear it in under 5 cycles. Run 10 for a comfortable buffer and stronger demo narrative.

### Circle Product Feedback bonus

The $500 USDC Product Feedback bonus goes to the most detailed response. After integration, record real friction points from the Circle developer experience. Specific, credible feedback from a production-grade system will stand out.

### AGENT_NAME propagation

Setting AGENT_NAME=Kairos in .env.arc automatically renames all artifacts, IPFS pins, and dashboard labels. The artifact emitter reads this value directly — no code change needed.

NOVTIA Ltd  ·  Kairos  ·  Arc Hackathon 2026  ·  Confidential